# Feedback from Mr Chu and Dr Yeung 20260518

The current app (index.html) is a single-file React application using Babel-standalone, with a backend hardcoded to a Google Apps Script URL. This version update will move away from Google Sheets to a native Cloudflare backend (using Cloudflare Workers and D1/KV).

To do list has 7 items below, you should sequencially do them one by one.

### 1. Design System Extraction & AI Agent Prompting (AGENTS.md)

Client Request: Extract the theme, style, font, etc., from the three provided templates (Template_landing_page_index.html, Template_landing_page_index_zh_hk.html, Template_report.html) and format them into a universal AGENTS.md file so that agents used for vibe coding can follow it exactly.

Technical Specification: Standardize the UI/UX design language into a machine-readable context file for AI-assisted development.

- Asset Analysis: Parse the three provided HTML templates to extract core design tokens. Identify the specific Tailwind utility classes used for colour palettes (e.g., primary/secondary brand colours), typography (font families, weights, sizing), spacing scales, border radii, and drop shadows.

- Documentation (AGENTS.md): Create a dedicated markdown file in the root of the repository structured specifically for LLM context ingestion. Document strict design rules, such as button states (hover/active), container padding, and responsive breakpoints.

- Component Standardization: Include code snippets of base components (like the locale-switcher, cards, and input fields) within the AGENTS.md file. This guarantees that when using AI agents for "vibe coding" (e.g., via Cursor, Copilot, or Claude), the agent has a rigid source of truth to maintain pixel-perfect visual consistency across the new Cloudflare React/SPA architecture.

### 2. Authentication & Access Control (E-Vouchers)

Client Request: User should be able to login through a specific E-voucher (a particular key we sell to the user to do the test).

Technical Specification: Implement token-based, single-use authentication via Cloudflare backend.

- Database Migration: Replace the Google Sheets backend with Cloudflare D1 (SQL database) or Cloudflare KV (Key-Value store) to manage the E-vouchers securely.

- Backend (Cloudflare Workers): Create a secure API endpoint (/api/verify-voucher). When a user submits a voucher, the Worker queries the D1/KV database to verify if the token exists and is marked as unused. If valid, it returns a session token and updates the database record to used.

- Frontend: Replace the static PASSCODE logic in the current React code with an asynchronous API call to the Cloudflare Worker. Implement secure session storage (e.g., sessionStorage or HTTP-only cookies) to grant access to the assessment route.

### 3. Landing Page & Internationalization (i18n)

Client Request: Add a landing page (Client has given his landing page HTML to us) with a language switch to convert between English and Traditional Chinese for the landing page.

Technical Specification: Integrate static assets and implement frontend localization state.

- Implementation: Ingest Client's HTML/Tailwind assets into the project repository as the new root/index component, preceding the PasscodeScreen.

- State Management: Implement an i18n dictionary (a JSON object storing en and zh-HK key-value pairs).

- UI Component: Add a locale-switcher toggle in the global navigation bar. Bind the UI text elements on the landing page to the selected locale state (activeLanguage) so it updates dynamically without requiring a page reload.

### 4. Assessment UI Refactor & Algorithm

Client Request: For the total 72 questions, show one question at a time to the user, with an overall progress bar and navigation on the top; and the questions should be shuffled for every test.

Technical Specification: Refactor the current list-based UI into a Single Page Application wizard layout with client-side randomization.

- Data Handling: On test initialization, apply a Fisher-Yates shuffle algorithm to randomize the array of 72 question objects before rendering them to the DOM.

- UI/UX: Deprecate the current continuous scroll layout (Part A and Part B rendering maps). Build a step-wizard component maintaining a current_question_index state.

- Progress Indicator: Update the existing header progress bar to calculate progress dynamically based on the active index: (current_question_index / 72) * 100. Add "Next" and "Previous" pagination controls.

### 5. Scoring Matrix & Dynamic Reporting

Client Request: The test resulted performance report should have 12 dimensions with 5 levels each, corresponding to 5 MCQs among all 72 questions; with a language switch to convert between English and Traditional Chinese for the performance report. Technical Specification: Refactor the grading algorithm and apply the i18n dictionary to the results dashboard.

- Mathematical Clarification Needed (Flag to Client): The requirement states 12 dimensions mapped to 5 questions each. However, 12×5=60 questions. The test contains 72 questions. You must clarify with the client how the remaining 12 questions are weighted (e.g., are they unscored filler questions, or do they belong to a separate metric?).

- Grading Logic: Update the GRAMMAR_AREAS and computeReport functions. Map the specific question IDs to the new 12 dimensions. Calculate the raw score per dimension (0 to 5) and map it to the requested 5-tier level system.

- UI/i18n: Update the Radar Chart and feedback narratives to support the 12 new dimensions. Apply the same localization logic used in Requirement #2 to ensure the entire ResultsScreen (including charts, headers, and narratives) switches seamlessly between en and zh-HK.

| Dimension | Question Numbers |
| --- | --- |
| 1. Nouns and Articles | 1, 13, 25, 37, 49 |
| 2. Pronouns | 2, 14, 26, 38, 50 |
| 3. Verbs and Tenses | 3, 15, 27, 39, 51 |
| 4. Subject-Verb Agreement | 4, 16, 28, 40, 52 |
| 5. Adjectives and Adverbs | 5, 17, 29, 41, 53 |
| 6. Prepositions | 6, 18, 30, 42, 54 |
| 7. Conjunctions | 7, 19, 31, 43, 55 |
| 8. Sentence Structure | 8, 20, 32, 44, 56 |
| 9. Vocabulary (Synonyms/Antonyms) | 9, 21, 33, 45, 57 |
| 10. Vocabulary (Contextual) | 10, 22, 34, 46, 58 |
| 11. Reading Comprehension (Main Idea) | 11, 23, 35, 47, 59 |
| 12. Reading Comprehension (Inference) | 12, 24, 36, 48, 60 |

### 6. PDF Export Generation

Client Request: The report should be able to be downloaded as a PDF. Technical Specification: Implement robust client-side DOM-to-PDF rendering.

- Implementation: The current method relies on window.print() and CSS @media print queries. Upgrade this by integrating a library like html2pdf.js or a combination of jsPDF and html2canvas.

- Functionality: Bind the "Print / Save as PDF" button to a function that targets the ResultsScreen container div, captures the rendered DOM as an image canvas (preserving the Radar Chart and localized text), and triggers a direct PDF file download for the user.

### 7. Full Infrastructure Migration to Cloudflare

Client Request: Move the current GitHub hosted HTML to Cloudflare free plan account for testing (and move the backend from Google Sheets). Technical Specification: Migrate the CI/CD pipeline, frontend hosting, and database to the Cloudflare ecosystem.

- Frontend (Cloudflare Pages): Connect your GitHub repository to a Cloudflare Pages project. This replaces GitHub Pages, offering superior edge caching and routing.

- Backend (Cloudflare Workers & D1/KV): Completely remove the submitToGAS function and the hidden iframe logic. Write a Cloudflare Worker (index.js or index.ts) to handle the POST requests for form submissions and voucher validations. Store the submitted test data (attempts, cohort stats) in Cloudflare D1.

- API Integration: Update the GAS_WEB_APP_URL in the React frontend to point to your new Cloudflare Worker route (e.g., https://api.yourdomain.workers.dev/submit).

### 8. Frontend Copy prohibit

User should be not allowed to select then copy the question on the testing webpage.